Road map

(Sem1)

Sep: Research on chatbot related documentation, project plan, studying on chatbot

Oct: Google form, powerpoint for first presentation, test server implemented, “echo” demo chatbot test

Nov: first NLP module implemented, start module test , first presentation rehearsal

Dec: first additional function implemented, ~25% NLP modules completed, modules testing

(sem2)

Jan: additional functions debugging, ~75% NLP modules completed (sem break), modules testing

Feb: additional functions debugging, >90% NLP modules completed, modules testing, preparation and begin of project report and related documentations

Mar: additional functions completed, 100% NLP modules completed, project report completed, preparation of project video

Apr: project video completed, demonstration