Schedule

(Sem1)

Sep: Research on chatbot related documentation, project plan, studying on chatbot

Oct: Google form, powerpoint for first presentation, test server implemented, “echo” demo chatbot test

Nov: first NLP module implemented (school facilities), start module test, first presentation rehearsal

Dec: first additional function implemented (user choice selection), ~25% NLP modules completed, modules testing, preparation of Interim Report, log book (sem 1)

(sem2)

Jan: additional functions debugging, ~75% NLP modules completed (sem break), modules testing

Feb: additional functions debugging, >90% NLP modules completed, modules testing, preparation and begin of project report and related documentations

Mar: additional functions completed, 100% NLP modules completed, project report completed, preparation of project video, preparation of Final Report

Apr: Final report and project video completed, demonstration, log book (sem 2)

Division:

Casey:

Patrick:

Jacky:

Research, google form, proposal powerpoint, module implementation, functions implementation, Interim report, log book, final report, find documentations and references, project video, final presentation powerpoint